## Slide 1
CS 415 Software Engineering · Final Presentation · April 2026
AgriLink Ghana
Ghana's Agricultural Marketplace — Live & Complete
✅ All 3 Sprints Done
🌾 4 User Roles
🏆 34 Stories Shipped
🌐 Live Deployed
Tomoh Ikfingeh · claudetomoh/agrilink

## Slide 2
TODAY'S AGENDA
Final Presentation Outline
01
Platform Summary
02
Sprint 3 Jira Board
03
Matching Engine
04
Architecture
05
Test Results
06
Engineering Docs
07
Live Demo
08
Velocity & Retrospective
09
Roadmap & Q&A

## Slide 3
PLATFORM SUMMARY
AgriLink Ghana — Complete
34
User Stories Shipped
83
Story Points Delivered
43
Tests Passing
12
Produce Listings
7
Registered Users
6
Orders Placed
Demo Accounts — Live Server
🌾 Farmer: kofi.boateng@agrilink.gh / Pass@1234
Kofi Boateng
🛒 Buyer: kwame.mensah@agrilink.gh / Pass@1234
Kwame Mensah
🚛 Transport: kojo.logistics@agrilink.gh / Pass@1234
Kojo Logistics
🛡️ Admin: admin@agrilink.gh / Admin@1234
Admin

## Slide 4
JIRA SPRINT BOARD
Sprint 3 — All Items Complete
Done ✓ (16)
✓
Auth System (Register/Login)
Infra
✓
Farmer Produce Listings CRUD
Farmer
✓
Buyer Marketplace + Filters
Buyer
✓
Price Bidding System
Buyer
✓
Real-time Notification System
Infra
✓
Transport Job Board
Transport
✓
Order Tracking (Full Lifecycle)
Buyer
✓
Admin User Management
Admin
✓
Review & Rating System
Buyer
✓
AI Demand Matching Refinement
Buyer
✓
Admin Analytics Dashboard
Admin
✓
Delivery Timeline View
Transport
✓
Smart Matching Score UI
Buyer
✓
Security Hardening (OWASP)
Infra
✓
Full Test Suite — 43 Tests Pass
Infra
✓
Engineering Documentation Suite
Infra
Sprint 4 Backlog (7)
SMS Notification Gateway
Infra
Ghana Card OCR Verification
Farmer
Mobile Money (MoMo) Payments
Infra
PWA Mobile Wrapper
Infra
Multi-language: Twi / Ga
Infra
Dispute Resolution Workflow
Admin
API Layer for Integrations
Infra
Sprint Velocity: Sprint 1: 22 pts · Sprint 2: 27 pts · Sprint 3: 34 pts → Total: 83 story points delivered

## Slide 5
AI SUPPLY–DEMAND MATCHING
Smart Score-Based Matching Engine
+40
Same Region
Produce and buyer in same Ghana region
+30
Category Match
Produce category matches buyer request
+20
Quantity Met
Available qty ≥ buyer requested amount
+10
Budget Match
Price per unit ≤ buyer budget threshold
$score = 0; if ($region === $buyerRegion) { $score += 40; } if ($category === $requested) { $score += 30; } if ($qty >= $buyerQty) { $score += 20; } if ($price <= $buyerBudget) { $score += 10; }
Max score: 100 pts · Displayed as match % on each listing card · Top-scored results shown first

## Slide 6
SYSTEM ARCHITECTURE — MVC LAYERS

## Slide 7
QUALITY ASSURANCE
Test Results — 43 / 43 Passing
43
Tests Passing
0 failures
100% pass rate
Authentication (8)
✓ Login/Logout flow
✓ CSRF token validation
✓ Role-based redirects
✓ bcrypt verify
Farmer Module (9)
✓ Listing CRUD operations
✓ Image upload validation
✓ Order accept/reject
✓ Profile edit
Buyer Module (8)
✓ Marketplace filters
✓ Order placement
✓ Bid counter-offer
✓ Review submission
Transport Module (6)
✓ Job board listing
✓ Delivery status update
✓ Timeline view
Analytics & Admin (6)
✓ Dashboard metrics
✓ User toggle active
✓ Order/delivery views
Security (OWASP) (6)
✓ SQL injection (PDO)
✓ XSS output escaping
✓ Auth guards
✓ File upload rules

## Slide 8
PROJECT DOCUMENTATION
Engineering Documentation Suite
📋
README.md
Project overview, setup guide, architecture map, credential table, all 7 engineering docs index
📄
PROJECT_PROPOSAL.md
Problem statement, objectives & success metrics, tech stack, 7-week timeline, team Scrum roles (Week 3)
🏃
SPRINT.md
3-sprint log — Jira board state, daily standups, velocity chart (22→27→34 pts), retrospectives, DoD
📑
FINAL_REPORT.md
11-section report: overview, methodology, architecture, OWASP table, defect log, 43-test results, learnings
🗄️
schema.sql
7-table MySQL schema with FK constraints, ENUMs, indexes — production-ready
🌱
seed.sql
Ghana-context demo data: Ghanaian names, produce, 16 regions, test accounts
📐
DESIGN.md
Design system — Verdant Archive palette, typography, component library, spacing tokens

## Slide 9
LIVE APPLICATION — PORTAL SCREENS
Homepage · Buyer Marketplace · AI Matching
● ● ●
AgriLink Homepage
● ● ●
Buyer Marketplace
● ● ●
AI Supply-Demand Matching

## Slide 10
LIVE APPLICATION — PORTAL SCREENS
Farmer Dashboard · Admin Dashboard · Transport Dashboard
● ● ●
Farmer Dashboard
● ● ●
Admin Dashboard
● ● ●
Transport Dashboard

## Slide 11
AGILE PROCESS — RETROSPECTIVE
Sprint Velocity & Key Learnings
Sprint 1
22 story points
Sprint 2
27 story points
Sprint 3
34 story points
Velocity trend: +23% Sprint 1→2, +26% Sprint 2→3
Sprint 1
✅ Went well: Auth, CSRF, listings — clean separation of concerns
🔧 Improved: PHP lint gate + deploy script replaced manual FTP
📌 Action: Define DoD before sprint start; review design tokens
Sprint 2
✅ Went well: Order lifecycle, bidding, transport job board
🔧 Improved: CSS contrast audit fixed 3 accessibility failures
📌 Action: Add unit tests from Sprint 3 start — not at the end
Sprint 3
✅ Went well: Matching engine, analytics, full 43-test suite
🔧 Improved: Documentation written alongside code, not after
📌 Carry forward: SMS gateway + OCR to Sprint 4 with spec ready

## Slide 12
SECURITY — OWASP TOP 10
Security Implementation
A01 Broken Access Control
Auth::requireRole() guard on every controller action
A02 Cryptographic Failures
password_hash(BCRYPT) — no plain text ever stored
A03 Injection
PDO prepared statements on all DB queries
A04 Insecure Design
Dedicated Auth, Session, CSRF token classes
A05 Security Misconfiguration
DB credentials in config.php excluded from version control
A07 Auth Failures
Session::verifyCsrf() on every POST; session_regenerate_id()
A08 Integrity Failures
File upload: MIME + ext + size checks; store outside webroot
A09 Logging Failures
PHP error_log; future: audit log table for admin actions

## Slide 13
LIVE DEPLOYMENT
Application Demo
🌐 169.239.251.102:280/~tomoh.ikfingeh/agrilink/public/
🌾 Farmer
kofi.boateng@agrilink.gh
pwd: Pass@1234
🛒 Buyer
kwame.mensah@agrilink.gh
pwd: Pass@1234
🚛 Transport
kojo.logistics@agrilink.gh
pwd: Pass@1234
🛡️ Admin
admin@agrilink.gh
pwd: Admin@1234
📂 github.com/claudetomoh/agrilink

## Slide 14
ROADMAP
Deferred Backlog — Jira Sprint 4 Queue
Sprint 4 — Trust & Verification
Ghana Card OCR auto-verification
SMS alerts via Twilio
Email notification system
Dispute resolution workflow
Sprint 5 — Growth
Mobile Money (MoMo) payment integration
Market price index dashboard
Bulk order management
Farmer cooperative groups
Future — Scale
PWA mobile wrapper
Multi-language: Twi / Ga / Hausa
API layer for third-party integrations
ML demand forecasting model
All Sprint 4 items are tracked as 'To Do' tickets on the Jira sprint board — backlog-ready with acceptance criteria

## Slide 15
🌿
AgriLink Ghana · CS 415 Software Engineering · Final Presentation · April 2026
Thank You
Questions?
34
Stories
83
Pts
43/43
Tests
3
Sprints
4
Portals
Live
Deployed
🌐 169.239.251.102:280/~tomoh.ikfingeh/agrilink/public/
📂 github.com/claudetomoh/agrilink
Tomoh Ikfingeh · Student · CS 415 Software Engineering